# HTTP 5310 Capstone Project

## Capstone Project Technical Barriers Assessment

Name of Project: HealthCare Plus
Lead Developer: Ripal Patel

## Potential Project Barriers

### Content

Concerns:
This project has no real client, I will need to create all text content myself. I also need to be careful that any healthcare-related content is general and does not include real medical advice or real patient information. Finding appropriate and free-to-use images that fit a healthcare website may also take extra time.

Mitigation:
I plan to write all sample content myself and keep it simple and realistic. I will use royalty-free images from free stock websites. I will limit the amount of content to only what is required for the MVP.

### Technology

Concerns:
Some parts of this project may be challenging, such as implementing user authentication, role-based access (patient, doctor, admin), and appointment booking logic with availability checks. Deploying a Laravel application to shared hosting may also require additional time.

Mitigation:
I will follow Laravel documentation and use examples from class. I plan to build features step by step, starting with basic CRUD functionality. I will also leave extra time for testing and deployment.

### Stack

- Front-End: HTML, CSS, JavaScript

- Back-End: PHP (Laravel framework)

- Database: MySQL

Concern:
I may need extra time to properly understand Laravel routes, controllers, and database migrations.

Mitigation:
I will use class notes, online documentation, and my previous Laravel project experience to overcome these challenges.

### 3rd Party Libraries and/or Frameworks

- Laravel

- Bootstrap or Tailwind CSS

- Font Awesome

Concern:
Maintaining consistent layout and styling across all pages.

Mitigation:
I will use one main CSS framework and reuse layout components wherever possible.

### APIs

At this stage, I do not plan to use any external APIs for the core functionality of this project. All data will be stored and managed using a MySQL database.

Optional (Nice to Have):

API Name: Mailtrap (Email Testing)
API URL: https://mailtrap.io/
Data: Appointment confirmation emails

Summary

The main technical challenges for this project include user authentication, appointment scheduling logic, and deployment. By identifying these risks early, I can plan my time more effectively and keep the project scope realistic. Overall, these challenges are manageable and appropriate for a student capstone project.